Project Proposal

Project Title:

Sentiment Analysis of Tweets Using Machine Learning

Team Members:

| Name | Student ID | Role Description |
| --- | --- | --- |
| Akshit Sharma | 200577950 | Data Cleaning & Preprocessing |
| Jomol Joy | 200577097 | Exploratory Data Analysis & Visualizations |
| Priyanka Thomas | 200587559 | Model Training, Tuning & Evaluation |
| Sanat Sunny | 200576550 | Deployment (Flask API) & Final Presentation Prep |

Problem Statement:
In today’s digital age, millions of people express their opinions on social media platforms like Twitter. These tweets represent a valuable source of unstructured data that can be analyzed to understand public sentiment. Businesses, political entities, and public organizations can use this insight to gauge customer satisfaction, public opinion, and social trends. This project aims to build a machine learning model capable of analyzing tweets and classifying them as either positive or negative in sentiment.

Goals:

- Collect and prepare the Sentiment140 dataset

- Clean and preprocess tweet text using NLP techniques

- Explore sentiment trends and visualize findings

- Train and compare machine learning models (Logistic Regression, SVM, Naive Bayes)

- Perform hyperparameter tuning to optimize performance

- Evaluate models using precision, recall, F1-score, and accuracy

- Deploy the final model using Flask to allow real-time sentiment predictions through a REST API

Dataset Details:

- Name: Sentiment140

- Source: Kaggle Dataset – Sentiment140

- Size: 1.6 million labeled tweets

- Target Variable:

  - 0 = Negative sentiment

  - 4 = Positive sentiment (will be remapped to 1)

Methodology:

- Preprocessing: Lowercasing, removing special characters, URLs, hashtags, mentions

- Text Vectorization using TF-IDF

- Model Training using Scikit-learn: Logistic Regression, Naive Bayes, SVM

- Model Evaluation using classification metrics and cross-validation

- Hyperparameter tuning using GridSearchCV

- Deployment with Flask REST API for sentiment predictions

Deliverables:

- Project Proposal Document (this file)

- EDA Notebook showing summary statistics, word clouds, and visualizations

- Model Training Notebook with hyperparameter tuning and evaluations

- Evaluation Report with confusion matrices and classification reports

- Flask-based API Deployment code with screenshots

- Presentation Slides for the final group presentation

- GitHub Repository with all source code and documentation